Broadband Fibre to the Premises (FTTP) 									Update 10              Jan 11th 2023

In Summary

- Wessex have abandoned the plan to use SSE infrastructure, in order to accelerate project delivery.

- Wessex expect construction to start in February/early March.

- Construction start date is now largely dictated by availability of resources – equipment, labour and materials.

Agreeing the route of the fibre network

- Rebecca Wells, Network Planner is awaiting completed signed documentation from the last 2 landowners

- With Network routing agreed (pending signature) Vanessa Stokes has been finessing the plans with householders and landowners.

- Vanessa has visited a number of householders over the past few weeks.

- This activity ‘on the ground’ is clearly very encouraging.

- I have had sight of the map detailing the network route. (For confidentiality reasons, I cannot copy the map)

Use of existing infrastructure (known as PIA or Physical Infrastructure Access)

- Use of existing Openreach infrastructure is now planned in only a few areas and agreed with Openreach.

- Wessex had planned to use Scottish + Southern Energy infrastructure. The timescales for gaining this approval have become so long, Wessex have abandoned the plan.

- Rebecca and Vanessa (Network planner/Land Access agent) have therefore found alternative ways to access properties, at the same time as minimising disruption to householders.

- This is very welcome news because a major hold-up has now been removed.

The Construction Phase

- The build will be managed by Project Manager Tony Najdoski (who lives in Donhead St Mary)

- He will manage in-house Wessex resources and sub-contractors

Other areas of DSA

- BDUK have not yet concluded the Public Review of many parts of Wiltshire

- Consequently, there is no more news about the 90 properties in Overway, Sans Lane/Arundell Farm, Brookwater, Whitsans, Milkwell, Britmore and West End.

- We need help from WCC to understand how to unblock this unacceptable delay. NM

Communications

Signed-up householders

- Wessex will send an update email to householders holding a voucher, covering the points above.

- The same messages will appear in an article in the Donhead Digest

Householders who have not signed-up

- Our new Community Engagement Manager Josh Goodchild plans to hold an event at the Forester for householders who have chosen not to sign up.

- Josh will present the features and benefits, take Q and As and work hard to sign up more householders.

- Date to be confirmed.

Nick Martin, Simon Barkham -  January 11th 2023