Broadband Fibre to the Premises (FTTP) 									Update 16           November 2023

In summary

A frustrating period on some fronts

Some access challenges are dragging on and there is no positive news on the Southern Scheme

I have made Wessex aware that we are not happy.

Certain matters have been elevated through to their CEO and CCO

VILLAGE CENTRE SCHEME

Current Status at Nov 8th 2023

Properties connected to the Wessex network   					= 24

Garden works completed and booked to be connected to the Wessex network  		= 3

Property owners waiting for garden works to be completed     			=16

(Some booked in, some in BT contract, some waiting to agree a date. Wessex are in contact regularly)

Properties who cannot yet book garden works until infrastructure is completed         =11

Total = 54

IE all those who have signed up to a contract with Wessex

- It is great to see so many connected (24) and a few more booked to be connected (3)

- However, my frustration is with the 11 still awaiting network delivery

IE these properties don’t yet have fibre on their boundary awaiting garden works.

- These network challenges have been elevated up the Wessex hierarchy. I will keep chasing hard.

- Alistair is in contact with Josh at Wessex to look at a £1/month +£249 connection fee, for the church.

THE SOUTHERN SCHEME

- The Village Centre scheme does not cover the remaining 89 DSA parish properties still without access to fibre

IE  Milkwell, Brook Waters, Top of Sans Lane, Whitsans Cross, Overway and West End

- You will remember Wessex offered to consider building the network provided we obtain 50/60% registrations.

- We have largely met that target

- Wessex are prepared to consider funding the build themselves but have also applied for a government grant.

- The gov department concerned BDUK, are still deliberating.

- I also understand their build schedule is near capacity until summer 2024 – this is not good news.

- The matter has been elevated to the Funding and Strategy teams at Wessex

Nick Martin, Simon Barkham -  Nov 9th 2023