Broadband Fibre to the Premises (FTTP) 									Update 7          Aug 28th 2022

A quick reminder of the terms used….

Registration – this is when a property owner/tenant registers interest in the Wessex service, by phone or online.

Sign Up – this is when an owner/tenant Signs Up to become a Wessex customer IE orders a Wessex FTTP package.

Voucher – by signing up, this secures the government Voucher that Wessex will draw down, to fund the connection

In Summary

- At this stage, we as a community have done all we can.

- Wessex have done as much as they can and continue to plan for construction

- But, we are in the hands of BDUK (Building Digital UK) and their delivery of Project Gigabit.

- BDUK have still not reported on their “Public Review” of Wiltshire

- It is interesting to note Wessex have recently won a further Dorset contract worth £6m

What happened in the lead up to the freeze of funding on July 15th?

- Before the last PC meet on July 7th we had secured 37 vouchers hitting the 40% target.

- Knowing the funding freeze was coming we visited c.40 properties in an effort to maximize vouchers.

- When funding was frozen on July 15th we had reached 52 vouchers – Wessex were delighted.

So where are we now?

Looking at all 222 properties in DSA:

Properties in DSA already enjoying access to BT or Wessex  fibre – 38

- These are largely in the Wardour, bottom of Pigtrough Lane, Rowberry, Ferne and Barkers Hill areas

DSA original scheme – 93 properties (94 with St Andrew’s Church)

- With 52 vouchers (56%) secured Wessex see DSA as a viable commercial scheme.

- Construction is scheduled to start this Autumn – Wessex remain committed to this.

- Wessex report “Planning and land access is progressing well” IE discussion with landowners

- Construction will be largely underground

- In a few cases, Wessex will make use of existing ducting and poles in order to lay their fibre.

- We still need formal confirmation from BDUK to go ahead. But Wessex are confident we will get this soon.

Overway, Sans House, Sans Lane/Arundell Farm, Brookwater, Whitsans, Milkwell, Britmore - 64

West End – 26

- Because the public review has not been published, we have no further news on all these areas

- BDUK have yet to decide how to ‘procure’ these areas, amongst many others in Wiltshire

- Contracts could go to Wessex or BT. (Other providers are unlikely)

Nick Martin, Simon Barkham -  Aug 28th 2022