Oulton Parish Council’s response to Written Questions for Norfolk Boreas Scenarios 1 & 2 at Deadline 2

ExA. Q14.0.6

Traffic effects in Cawston and Oulton The RRs from Broadland District Council [RR-028], Cawston Parish Council [RR-016] and Oulton Parish Council [RR-017] raise concerns about the traffic assessment surrounding the villages of Cawston and Oulton. This includes concerns regarding the same access routes to Norfolk Vanguard, the Proposed Development and Hornsea Project Three during potentially the same time frame, and traffic impacts on the B1145 through Cawston. 6. Broadland District Council, Cawston Parish Council, Oulton Parish Council and Corpusty and Saxthorpe Parish Council to highlight the specific areas of the Applicant’s assessment that you have concerns with. Outline what else the Applicant would need to take into account when assessing the effects of traffic in Oulton and Cawston. _______________________________ Oulton Parish Council apologises in advance for the inclusion of several screenshots of tables, charts and plans in this submission, but we have tried to provide evidence of our sources from primary documentation for all observations made, for ease of reference for the ExA. _______________________________ 1. Link 68 traffic assessments During Norfolk Vanguard’s (NV) Examination, the baseline daily total traffic movements were estimated at 1,000. This number was later changed by NV, when they were given sight of the results of a brief ATC, that had been carried out by Hornsea Project Three (HP3) on Link 68 (HP3’s Link 208) on 16th October 2018. It must be noted that this ATC was carried out on one single day, and only after the Applicant for Hornsea 3 was put under pressure for the lack of any proper assessment of the baseline traffic status of The Street, Oulton. It must also be noted that the baseline traffic numbers for Norfolk Boreas (NB) have also been derived from that same, single-day ATC that was provided by Hornsea Project Three. Oulton Parish Council (OPC) has consistently maintained that the brief snapshot nature of this traffic count cannot possibly provide an accurate picture of baseline traffic for this particular access route, due to the high volume of agricultural vehicles using The Street and the consequent high variability in HGV traffic numbers, depending on the time of year. The only change made by HP3 in response to this challenge, was a small upward adjustment to their figures, to account for the existence of what they called “the potato farm” in The Street. This was a completely inadequate response, as the farming activities that actually use The Street include 2 (not one) major commercial agribusinesses and a large intensive poultry farm. These agribusinesses are based on the airfield and at Street Farm respectively, and between them they farm thousands of acres in the surrounding area. They generate multiple, sequential, and often overlapping, harvests including cereals, beans, potatoes, carrots, maize and sugar beet. These harvests begin in June and go on continuously until Christmas and beyond. OPC remains extremely frustrated at the persistent failure of both Applicants to grasp or acknowledge the true scale of the existing agricultural traffic that will be competing with either or both of these projects at any given time. The Boreas application refers to the construction traffic as working around “local planned events, (e.g. harvests)” (see sources for Point 4. below). Such a statement demonstrates a complete lack of understanding of modern agricultural practices: “harvest” is not an “event” – it is a process that generates relentless and intense HGV traffic for 6 months of every single year. This issue is of particular concern to this community as, if the southern end of The Street (Link 68) becomes regularly congested or dysfunctional because of the proposed construction traffic, then that percentage of the farming traffic which now proceeds out of the village to the south, will begin to choose instead to come through the north – the residential end. Traffic, like water, finds its own level. Were that to happen, it would be intolerable for the residents of Oulton Street, whose cottages almost entirely directly front the roadway, and who are already struggling to absorb the size, noise, and vibration of the current level of agricultural HGVs. OPC has already highlighted the shortcomings of the short time period used for the traffic count as part of Hornsea Project Three and then carried over into Norfolk Vanguard’s DCO, and the dangers inherent in the practice of one developer borrowing already inadequate and flawed data from another developer, thus amplifying persistent errors. To produce a truer picture of the baseline competing agricultural HGVs routinely using the southern end of Oulton Street, the Applicant would have to set up its own ATC and operate it for a series of several weekly periods, dotted throughout the months of June to December. Sources: From Hornsea Project Three: **For Link ID 208 (Oulton), baseline 2022 data was obtained from additional traffic count surveys undertaken in Oulton in October 2018. From Norfolk Boreas ES Chapter 24 (APP-237): Link 68 The Street / Heydon Road 727 Total 40 HGV 2018 HP3 ATC From Hornsea 3 Appendix 8 – Main Construction Compound Access Strategy VISSIM Modelling Update Jan. 2019: “ 2.1 Create has commissioned independent traffic survey company MHC Traffic to undertake following surveys along The Street between its junction with The Street/ B1149 Junction and The Street/ Main Construction Compound Access junction on Tuesday 16th October 2018: Manual Classified Counts (MCC) between 07:00-10:00 and 16:00-19:00; Queue Counts; Journey time surveys; and Automatic Traffic Counts – all day.” [Our emphasis] From Hornsea Project Three:

2. Link sensitivity for Link 68

From Norfolk Boreas (APP-237) ES Chapter 24 Traffic & Transport:

Low ‘An A-road, B-road or minor road that can accommodate a high volume of traffic and / or has limited sensitive receptors. There is minimal, including sporadic, frontage development and footways are wide and / or buffered.’

OPC disagrees that LINK 68 is of low sensitivity: there is one property which will be wholly affected by ALL traffic from Hornsea Project Three, Norfolk Vanguard and Boreas, namely ‘The Old Railway Gatehouse’, of which the frontage is directly on the road. The fact that HP3 & Vanguard have agreed to a road mitigation scheme for The Street, involving several passing places and other significant alterations, indicates that this route is unable to accommodate the increased traffic flow without such measures. However, notwithstanding the mitigation scheme, OPC remain of the opinion that The Street will not cope with the cumulative impact of the competing HGV/staff traffic/ agricultural vehicles and abnormal loads going into and out of HP3’s Main Construction Compound.

To illustrate just one example: Hornsea Project Three requires the use of 1,121 cable drums for the completion of the project. Because of their likely use of HVAC technology, these cable drums are larger and wider than those proposed for Vanguard/Boreas and will be delivered as Abnormal Indivisible Loads (AILs). HP3 intends to use a different construction model to that used by NV/NB and will deliver all or most of these AILs direct from the port to its Main Construction Compound at Oulton.  This process will go on relentlessly, as the cable drums will be delivered in batches of 36 “every 3-5 weeks” to the port, over the entire two and a half years of HP3’s active construction period. In reality, if they are to construct the cable corridor within their own declared window of 2.5 years, then these deliveries to port will have to take place every four weeks, or else the whole project will over-run.

Under pressure to demonstrate the feasibility of the regular deliveries of these AILs to the compound at Oulton, especially in-combination with NV/NB traffic, HP3 produced a traffic simulation. Although based on the flawed baseline traffic data discussed above, this modelling still effectively demonstrated that these AILs could not exit the Oulton compound (for onward delivery to the cable route) without closing the southern end of Oulton Street, and holding the traffic on the Holt Road in both directions for over 5 minutes, to allow each AIL to depart, and that this could cause dangerously long tailbacks -up to 67 vehicles- on the B1149 Holt Road.

The suggested solution was that all or some of these AILs should be delivered at night. This “solution” is of course hugely alarming to local residents, as it effectively opens the door to 24-hour operation of the Main Construction Compound for a minimum of 2.5 years.

For a full description of this AIL scenario please see, attached below, OPC’s submission to the Hornsea Three Examination at Deadline 7, Point 1.3.1, including the final chart illustrating the likely pattern of AIL deliveries.

The residents of The Gatehouse will be highly sensitive receptors to all traffic going past their property. During the Examination of Hornsea Project Three, the Applicant changed the sensitivity of Link 68 (their Link 208) from Low to Medium as it finally acknowledged that cumulative traffic, with Vanguard, would impact the smooth functioning of the road, and impact the residents of the Old Railway Gatehouse.

It appears from the Application that Norfolk Vanguard and Norfolk Boreas have not assessed LINK 68 as medium sensitivity, nor taken into consideration cumulative impacts, as was the case for Hornsea Project Three.

Sources:

From Hornsea Project Three LINK 208:

“Link ID 208 at Oulton was defined in Annex 7.2 – Description of Network Links and Sensitivity from the Environmental Statement (APP-160) as having receptors of negligible sensitivity. However, to enable a cumulative assessment with Norfolk Vanguard, as well as to respond to feedback from Broadland District Council, Norfolk County Council and Cawston Parish Council, and the Applicant’s own further consideration of the link during additional site visits, it was agreed by all parties that this link should be considered a receptor of ‘medium’ sensitivity for the purposes of this updated cumulative assessment and the assessment below has therefore been undertaken on this basis.”

From  Boreas Link 68 sensitivity:

3. Air Quality

LINK 68 and LINK 75 are missing from air quality assessments and maps for Scenarios 1 & 2. Link 68 is impacted by cumulative traffic and was assessed for HP3/Vanguard. One residential property is within 2 metres of a road where they will be exposed to the full impact of cumulative traffic, including a massive percentage increase in emissions.

The Applicant has failed to transfer data collected as part of the Norfolk Vanguard DCO, which would be relevant to the Norfolk Boreas DCO.

Given the government’s proposed clean air strategy (see Table 1 below) and the World Health Organisation annual limits for PM2.5 (to be reduced to 10ug m3 by 2025), will the Applicant be able to comply with air quality standards during the years they intend to construct this project, for proposed traffic movement numbers, in isolation and cumulatively?

Table 1

4. Link 75 Blickling Rd

OPC are intrigued by the traffic numbers proposed for Link 75 for Norfolk Boreas Scenario 1.

These appear to be, for Scenario 1 -  110 (all traffic), 70 HGVs, and for Scenario 2 -  70 (all traffic), 70 HGVs.

During the Norfolk Vanguard examination, we were given the numbers as 72 (all traffic), 72 HGVs, for the whole of the Vanguard project.

OPC therefore seeks to understand why there is a daily increase of 40 vehicles on Link 75 for Boreas Scenario 1?

Link 75 is a rural unclassified road and very narrow, with awkward bends and no centre line in parts; it has a weak bridge with priority signage; several properties directly front this route; and there are 2 listed buildings - Oulton Lodge and Blickling Hall (National Trust). This route is also the main access for all visitors to Blickling Hall, who on occasion will have to be diverted from Aylsham via Saxthorpe roundabout (a long detour) due to trenching of the Blickling road. This route is also used by local farms at all times of the year.

It is noted that there is provision to manage traffic demand and to stockpile materials in an effort to reduce HGV movements during ‘events and harvests’ etc.

OPC would like to know whether this will increase the intensity of construction traffic at other times, if such traffic is to be reduced for events - and whether this means using other routes.

Regarding stockpiling of materials: where will they be kept and does this mean the Cable Logistics Area (CLA) will be used more often than OPC were given to believe?

If so, OPC seeks assurance from the Applicant that they remain committed to never using the northern residential end of Oulton Street e.g. to cut through from the CLA to the trenched road crossing and the Horizontal Direct Drilling of the Bure River valley near Aylsham Old Hall.

Sources:

From Norfolk Boreas:   LINK 75 from OTMP version 2 at Deadline 1

“Managing traffic demand during major events on the highway (e.g. bike races, parades, etc.) and around public holidays. The Contractor will ensure that a stockpile of materials is maintained to allow HGV movements to be reduced during planned major events whilst not impacting upon the construction programme.

The Contractor will also work closely with the local liaisons groups to identify the dates of local planned events, (e.g. harvests) that could impact upon the project and seek to effectively manage deliveries during

these events. Special provisions will be made in the Communications Plan for events

relating to the Blickling Estate (Link 75).”

Norfolk Boreas Link 75 scenario 1

Norfolk Boreas Link 75 scenario 2

Norfolk Vanguard Link 75 traffic numbers:

5. B1149 (Holt Road) trenched crossing

It is noted that there have been changes to the proposed road works to the trenching on B1149. These changes appear in the Applicant’s Outline Traffic Management Plan appendices (version 2) submitted at Deadline 1. There are changes to the width and length and M3 required for resurfacing the area; these differ from the plans as submitted at Deadline 8 for the Norfolk Vanguard DCO.

OPC queries whether this would mean the need to use more of the verge to produce the increased road width, and if so, is this land secured within the DCO?

OPC also queries whether these revised plans have been accepted by Norfolk County Council, given their negative response at deadline 9 of the Norfolk Vanguard examination?

Is the separation between the B1149 junction with The Street and the proposed road works (205m) sufficient?

Has the Applicant also taken into consideration the cumulative impact of Norfolk Boreas Scenario 2 with Equinor’s Dudgeon and Sheringham Extension project, if they were to be constructed during the same time period?  The cable corridor for the latter will pass extremely close to this trenched crossing.

Sources:

B1149 road works Norfolk Boreas OTMP appendices (Version 2) deadline 1

B1149 road works as submitted at deadline 8 Norfolk Vanguard

B1149/The Street proposed junction modification

6. Cable Logistics Area

OPC seeks assurance that the use of the Cable Logistics Area(CLA) is to be limited to occasional use for Scenarios 1 & 2. Currently OPC have been told that cable drums will be delivered directly to the jointing bays and that the CLA will only have cable drums stored on site if there is a hold-up during the cable pulling phase.

OPC notes the statement below* which refers to managed traffic during events and harvest periods. As Oulton is an entirely agricultural area, with harvest periods extending over approximately 6 months of every year, does this mean more concentrated use of the Cable Logistics Area, or is it referring to Mobilisation Areas, - or both?

* “The Contractor will ensure that a stockpile of materials is maintained to allow HGV movements to be reduced during planned major events whilst not impacting upon the construction programme.

The Contractor will also work closely with the local liaisons groups to identify the dates of local planned events, (e.g. harvests) that could impact upon the project and seek to effectively manage deliveries during these events.”

Would this mean a more concentrated traffic flow at certain times of the year:  i.e. have traffic movement numbers been averaged out?

7. Road Intervention Scheme

It had been noted with concern that there were omissions from the proposed road intervention scheme for LINK 68 in earlier submitted documents. OPC confirms that these have now been included as part of the Applicant’s Deadline 1 submission and now form part of the OTMP (version 2).

8. In view of points 1 (Link 68), 2 (sensitivity) and 3 (air quality) above, OPC would like to draw the ExA’s attention to the AD Appeal Decision document of 2014 which relates entirely to this stretch of road, and which is appended to this submission. We would in particular draw the ExA’s attention to the Planning Inspector’s detailed description of the deficiencies and dangers of using Passing Places as a traffic management solution for the difficulties presented by the regular use of a single-lane road for large numbers of daily HGV (and other) traffic in two directions. Furthermore, the Inspector lays out a vivid deconstruction of what it might actually feel like to be a human ‘receptor’ trying to live in a dwelling directly fronting this lane.

9. Norfolk Vanguard decision

Finally, OPC assumes that the ExA is aware of the Secretary of State’s recent announcement (6/12/19) to delay her decision on the Norfolk Vanguard application, pending further information from the Applicant and responses from Interested Parties. This delay will clearly have implications for the Examination of Norfolk Boreas.

OPC would in particular draw the attention of the ExA to the fact that the Secretary of State has requested further information not only on offshore matters, but also on several onshore issues including “unresolved traffic matters”, some of which relate to issues we have described above.

___________________________________________