Broadband Fibre to the Premises (FTTP) 									Update 13           July 12th  2023

In Summary

- Construction has started and steady progress is being made.

The Construction Phase

- The early construction phase has focused on overcoming obstacles such as hedges, walls, roads and tracks

- This is done using a ‘directional drill’ under the obstacle.

- Considerable work has been done from the Ansty Farm shop en route into the village.

- As drilling is completed the team will lay fibre rapidly across open areas using a full depth and midi plough

- The build is being managed by Project Manager Tony Najdoski.

- The build foreman is Mark Ricketts.

- I met with Mark and colleague Andy in late May in order to establish a relationship.

- I will be catching with them, on site in the next fortnight.

Network routing challenges (Designed by Rebecca Wells, Wessex Network Planner)

- The routing challenges on on Lower Street North and St Bartholomew’s Street have been overcome

- As villagers will have seen, a lot of fibre has been laid through existing trenches and ducts

- In addition, a number of new road trenches (now resurfaced), have been dug and fibre laid.

Connecting St Andrew’s church to the network

- Last year, Wessex agreed to provide full fibre to the church for a nominal £1 per month.

Other areas of DSA which will not benefit from the work above – ‘the 89 properties’.

- As previously reported, Wessex  have agreed to consider extending the Village Centre Scheme (above)

- But only if we obtain registration of 50% of the 89 properties – we have called this the Southern Scheme

- Now the Village Centre Scheme is underway, we will start campaigning alongside the Wessex team.

- I have some marketing materials and a map of the village showing the extent of the existing fibre network.

Communications

- Josh has committed to a regular update on or around the 18th of each month.

Nick Martin, Simon Barkham -  July 12th 2023