Broadband Fibre to the Premises (FTTP) 									Update 11              March 1st  2023

In Summary

- Wessex have completed all ‘pre-construction’ preparatory works and network planning.

- Wessex expect full blown construction to start soon, in mid/late March.

- Wessex’s recent Feb 6th email update talked of ‘connections going live in the first half of this year.’

Agreeing the route of the fibre network

- The Wessex Network Planning team have been active in the village during the past two months.

- Where the fibre route is more challenging, the team have visited a number of houses to agree a plan.

- Some of these challenges are still being worked on, but this will not delay the start of the build.

Use of existing infrastructure (known as PIA or Physical Infrastructure Access)

- As reported in January, existing Openreach infrastructure only, is being used in a few areas.

- To this end, the Wessex team have completed all preparatory work on the Openreach underground ducting:

“Mouse Lines” have been laid throughout the ducting to be used. This has involved rodding and laying a rope the 	length of the ducts. This rope will be used to pull through the fibre.

The Construction Phase

- The Network Planning team will hand over the plans to the Build Team this week on March 2nd

- Typically, construction begins 2/3 weeks after this handover, hence our expectation that the build will start soon.

- The build will be managed by Project Manager Tony Najdoski (who lives in Donhead St Mary)

- He will manage in-house Wessex resources and sub-contractors.

Other areas of DSA which will not benefit from the work above – ‘the 89 properties’.

By way of a reminder.....

Properties (UPRNs) in the parish 		= 238

Minus 9 tennis courts and 7 duplicates	= 222

Minus 95 covered by Wessex scheme 	= 127

Minus 38 who already have Fibre to The Property (old Ferne and Wardour schemes) = 89

- The 89 were subject to the Governments ‘Public Review’ of the whole of Wiltshire, carried out by BDUK in 2022.

- We now know the Procurement Process for Wiltshire started last month in February.

- Our 89 properties are amongst 38000 postcodes and 500,000 properties, to be procured.

- Contracts will be awarded sometime between October and December 2023.

- It is unclear how soon building would begin, after contracts have been awarded?

- This is clearly not great news.

- Therefore, I continue to try to speak with Victoria Moloney at WCC and Wessex to seek any alternative solution.

Communications

- An update was sent on February 6th to all householders who have ordered the Wessex service. This update talked of   ‘…..connections going live in the first half of this year.’

- An article has appeared in the Donhead Digest this month.

- Our Community Engagement Manager Josh Goodchild plans to hold an event at the Forester for householders who have chosen not to sign up.

- Josh will present the features and benefits, take Q and As and work hard to sign up more householders.

- A date for the event will be confirmed once the build is underway.

Nick Martin, Simon Barkham -  March 1sth 2023