Hanslope Parish Council - Community Centre Working Group – 22/4/26, 7:30 pm - Teams

Present: R Simpkins, R Wallond, M Basson, J Gregory, H Hardy. G Merry - recording

HH is starting on the deliverables, starting with a survey on 23/4/26. They will look at ground services as well. Hive engineering will quote on the structural engineering required, to get outline costs and HH is talking to  a QS, aiming at the £700K build. HH asked what are we going to ‘Planning’ with? He suggests the full amount, to avoid future planning issues in case the larger build does go ahead. The QS will get us to £700K but not yet a full Bill of Quantities. Longer term there will be a full technical package to go out to tender but this will be after planning is applied for and agreed. A full Bill of Quantities makes tender preparation easier, to get a more accurate comparison of costs. There is a need now to return to feasibility with the newly identified priorities.

GM advised that any procurement over £30K must be published on the Government's Find a Tender site and HH advised that for now, all will be under £30K, as they are mainly for professional fees. He will obtain quotes but the PC has the final say. MB recommended some local and regional engineering companies that he works with.

An associate of HH will work on the requirements for Biodiversity Net Gain. This will be needed later for building regs. HH will send the council a timeframe that will take us up to the point of the build. This and a full programme will be sent next week. There will be sign-off periods, so the group may need to meet in-person.

Re. planning application. no conclusion was reached as to whether to go for the £700K build, £900K or the £1.4 million. There is a need for a decision on this. Enabling work would include the future ability to go up a story etc and this will cost more, so will become a crunch point for a decision. RW asked whether all prospective S106 had been explored in James Williamson’s calculations. GM was sure that there was no more available but would check and advise.

HH acts as principle designer up to building regs and for the Construction, Design and Management regulations (CDM). After that the contractor takes over and is responsible for health and safety etc on site. A JCT contract may be issued, as this is standard. This handover was discussed as there are various ways of approaching it, including contracting a Clerk of Works to oversee day-to-day running site, since the GM cannot always be there.

Fundraising:

JG outlined that the application to the Milton Keynes Community Foundation, is still on track for 30K but their responses are slow. Although the National Lottery Heritage Fund turned down the application, there is still the National Lottery’s Community Fund and this is still live @ £299K. RW shared his funding spreadsheet and each line was discussed. JG will approach Suez who will have a social contract in-place for funding applications. JG will also look into the Rothschild Foundation. He asked whether the council would be ready for a ‘GoFundMe’ to be launched and suggested a £16,000 target. GM suggested this was a good time. Visuals can be installed outside the pavilion over the summer and drop-ins could be possible during play events. JG will also do the work towards a ‘Buy a brick’ campaign aimed at local businesses. RW also suggested that JG appears on the Hanslope podcast. HH will provide a paragraph for the ‘GoFundMe’ campaign and JG will work on a press release. HH offered to provide any visuals and JG will work on an overall strategy.

Date of next meeting Tuesday 19/5/26 at 5:30 PM on Teams.