Action note – Woore Parish Council Meeting – 14th June 2019

| Item | Action | Owner | Completion date |
| --- | --- | --- | --- |
| 1 | HS2 to send long plots and Hybrid Bill Maps to Woore PC | HS2 Ltd | 21st June |
| 2 | HS2 to notify Woore PC when HoL petitioning period opens | HS2 Ltd | In line with the Parliamentary process |
| 3 | HS2 to issue the report on narrow points and footway provision in Woore Village | HS2 Ltd | 30th June |
| 4 | Woore PC to notify HS2 Hybrid Bill team if they have not heard from the Highway sub group re notes by 24th June | Woore PC with HS2 Ltd to chase internally | 24th June |
| 5 | Future reports to be issued to Woore PC at least a week in advance of future meetings | HS2 Ltd | Ongoing |
| 6 | HS2 Highways sub group to clarify Euro Six Vehicles in notes | HS2 Ltd | 24th June |
| 7 | HS2 to make contact with owners of the Coopers re packing spaces | HS2 Ltd | 12th July |
| 8 | HS2 to inquire into possibility of event for less mobile residents of Woore Parish | HS2 Ltd | 4th July |

Comments:

- The Permanent Short Route Bypass was discussed in depth, but due to the timescale, amount of disruption during construction etc. it was felt this was not a feasible alternative option. Woore Parish Council will discuss at the next PC Meeting and will advise their comments/observations at the next Meeting with HS2.

- Shropshire Council are failing to respond to requests from Woore PC for a meeting and are not answering HS2 Ltd’s queries generated by the Hybrid Bill team. The Local MP, Owen Patterson, along with Councilor Roy Aldcroft and the chair of Woore PC will increase pressure on Shropshire Council to meet with Woore PC in advance of, and to attend in person, the next meeting with HS2 Ltd.

Proposed Date of Next Meeting:

Afternoon of the 4th of July in Woore Victory Hall.