Broadband Fibre to the Premises (FTTP) 									Update 18           March 2024

In summary

Wessex have made good progress connecting properties.

A small number of properties do not yet have fibre infrastructure on the borders of their land - however Wessex have also made some progress resolving these challenges.

No further news is available on the Southern Scheme.

VILLAGE CENTRE SCHEME

Current Status at March 5th 2024 (brackets show number in January 24/November 23)

Properties connected to the Wessex network   					=  38     (27/24)

Garden works completed and booked to be connected to the Wessex network  		=  2       (3/3)

Property owners waiting for garden works to be completed     			=  13     (19/16)

(Some booked in, some in BT contract, some waiting to agree a date)

Owners who cannot book garden works/connection until infrastructure completed        =   7       (9/11)

Properties signed up to a contract with Wessex                Total =  60     (58/54)

There has been some encouraging progress in the past 8 weeks:

- It is good to see 2 more properties have signed up to Wessex making 60

- It is great to see 11 more properties have been connected, now totaling 38

- My focus has been the 7 properties who still do not have fibre on the boundary of their property – IE the infrastructure has yet to reach them.

- It is encouraging that only 7 properties are in this category, but we need a clear plan for each.

- I have been working with Wessex on these plans and Simon B (in my absence) will update at the PC meeting.

- I will keep up the pressure on Wessex in the coming months

THE SOUTHERN SCHEME

- The Village Centre scheme does not cover the remaining 89 DSA parish properties still without access to fibre

IE  Milkwell, Brook Waters, Top of Sans Lane, Whitsans Cross, Overway and West End

- I understand Wessex are quietly confident they will have funding for this scheme, but at this stage cannot release any detail. Watch this space.

Nick Martin, Simon Barkham -  March 5th 2024